**Team C - Crazy Coders - Campus tour software – Chiranjeevi Sneha Kotu**

**Client:** Dr. Michael Oudshoorn

**Team members and their key roles:**

|  |  |  |
| --- | --- | --- |
| **S.No.** | **Names** | **Roles** |
| 1 | Nayan Reddy Prodduturi | Primary contact, Communications and documentation management |
| 2 | Teja Parimi | Quality and testing management |
| 3 | Rakesh Chitturi | Data management |
| 4 | Vamsi Krishna Solasa | Issues management |
| 5 | Chiranjeevi Sneha Kotu | Requirements management |
| 6 | Mallikharjuna Rao Dande | Client management |

**Team members and their responsibilities:**

Nayan Reddy Prodduturi: Responsibility is to keep in contact with the client.

He also take the responsibility of documenting the project at various stages by collecting information from team members.

Teja Parimi: Responsible for testing the app throughout the project and to inform issue manager if there are any issues and also to maintain the quality of the app.

Rakesh Chitturi: He will take the responsibility of storing and managing the data. I also take responsibility for designing database and database connectivity.

Vamsi Krishna Solasa: He is responsible for tracking all the issues and assigning the issue to respective member. He also takes feedback about the issue and inform the client management if there is any problem in solving the issue.

Chiranjeevi Sneha Kotu: I take the responsibility to collect the requirements and to be able to say that the requirements are deliverable or not, discussing with the programmers.

Mallikharjuna Rao Dande: He takes the responsibility to interact with the client get the requirements and give it to the team and also to discuss issues with the client.

**Weekly Report:**

**Name:** Chiranjeevi Sneha Kotu

**Team:** Crazy Coders – Team C

**Date:** 01/16/2017

**Previous week:** Reviewed the requirement gathered in the previous semester and deduced the features to be developed in the coming weeks.

**Time contributed (last week):** I contributed 10 hours last week for the review of requirements and develop the plan for coming 12 weeks.

**Current week plan:** Developing code for Virtual tour would be my main goal for this week which would involve coding in Android. Secondary responsibility includes testing sample websites being created.for the project by others in the team.

**Time estimate:** Estimated work hours is 15 hours, apart from any time spent in meeting in class.

**Link to the repository:**

Github: <https://github.com/Nayanreddy/CrazyCoders.git>