**Team C - Crazy Coders - Campus tour software – Chiranjeevi Sneha Kotu**

**Client:** Dr. Michael Oudshoorn

**Team members and their key roles:**

|  |  |  |
| --- | --- | --- |
| **S.No.** | **Names** | **Roles** |
| 1 | Nayan Reddy Prodduturi | Primary contact, Communications and documentation management |
| 2 | Teja Parimi | Quality and testing management |
| 3 | Rakesh Chitturi | Data management |
| 4 | Vamsi Krishna Solasa | Issues management |
| 5 | Chiranjeevi Sneha Kotu | Requirements management |
| 6 | Mallikharjuna Rao Dande | Client management |

**Team members and their responsibilities:**

Nayan Reddy Prodduturi: Responsibility is to keep in contact with the client.

He also take the responsibility of documenting the project at various stages by collecting information from team members.

Teja Parimi: Responsible for testing the app throughout the project and to inform issue manager if there are any issues and also to maintain the quality of the app.

Rakesh Chitturi: He will take the responsibility of storing and managing the data. I also take responsibility for designing database and database connectivity.

Vamsi Krishna Solasa: He is responsible for tracking all the issues and assigning the issue to respective member. He also takes feedback about the issue and inform the client management if there is any problem in solving the issue.

Chiranjeevi Sneha Kotu: I take the responsibility to collect the requirements and to be able to say that the requirements are deliverable or not, discussing with the programmers.

Mallikharjuna Rao Dande: He takes the responsibility to interact with the client get the requirements and give it to the team and also to discuss issues with the client.

**Weekly Report:**

The project is 10% completed

The project is on the track with little setbacks but we did plot the buildings of a campus.

The module we are doing is critical.

**Name:** Chiranjeevi Sneha Kotu

**Team:** Crazy Coders – Team C

**Date:** 01/29/2017

**Previous week:**Started working on the web service to integrate with the database. Done few steps involved in data calling and sending. I did the basic java based code and faced few issues with the integration and so i did few tutorials and came up with a basic connection code to communicate with the database.

**Time contributed (last week):** I contributed 16 hours last week for the study and understanding of the web-service and the integration with the application. The prototype of the screens and the fields required in the screens are decided and work has started on these things.

**Current week plan:** Developing code for web-services and background work for the database.I am doing web service code with Java and trying to communicate with the MySql database. Need to design the database and decide on how many tables and what data should be stored where and the permissions required to the user. Needs to work on testing of the other completed modules in the application.

**Time estimate:**Estimated work hours is 15 hours this week, apart from any time spent in meeting in class.

**Link to the repository:**

Github: <https://github.com/Nayanreddy/CrazyCoders.git>