**Team C - Crazy Coders - Campus tour software**

Client: Dr. Michael Oudshoorn

Team members and their key roles and responsibilities:

1 Nayan Reddy Prodduturi - Primary contact & Communications and documentation management.

2 Teja Parimi -Quality and testing management.

3 Rakesh Chitturi -Data management.

4 Vamsi Krishna Solasa -Issues management.

5 Chiranjeevi Sneha Kotu -Requirements management.

6 Mallikharjuna Rao Dande -Client management.

**Nayan Reddy Prodduturi:** My responsibility is to keep in contact with the client.

I also take the responsibility of documenting the project at various stages by collecting information from team members.

**Teja Parimi:** I am Responsible for testing the app throughout the project and to inform issue manager if there are any issues and also to maintain the quality of the app.

**Rakesh Chitturi:** I will take the responsibility of storing and managing the data. I also take responsibility for designing database and database connectivity.

**Vamsi Krishna Solasa:** I am responsible for tracking all the issues and assigning the issue to respective member. I also take feedback about the issue and inform the client management if there is any problem in solving the issue.

**Chiranjeevi Sneha Kotu:** I take the responsibility to collect the requirements and to be able to say that the requirements are deliverable or not, discussing with the programmers.

**Mallikharjuna Rao Dande:** I take the responsibility to interact with the client get the requirements and give it to the team and also to discuss issues with the client.

**Iteration plan for this week:**

**Percent completed till this week:** 35%. We’ve met twice on the week 6, divided the tasks of Requirement refinement, Use case preparation, Moqup scenarios, Test case creation and documentation. All documents have been created and are being worked upon by respective members.

**Planned work this week:** Achieve progress in the documents being worked upon by at least 20 %. Which means two use cases, two test cases, two screens in moqups and the use cases for the test cases being written.

**Future tasks by week number and major milestone (50-80-100% complete):** Week 06, Make a significant progress onto completing the documents by midterm presentation. Meet with client once to discuss the progress of the current tasks, talk about future tasks which would be started in coming week.

**List of tasks:**

* Complete the moqup.
* Add Two test cases.
* Add Two Use cases.
* Present it to client.
* Refine the requirement document.

**To be completed:**

* Add Two Cases to Usecase Diagram.
* Add Two more Test Cases.
* Create Full moqup.
* Update GIT with the latest documents
* Create & prepare for presentation for Mid-Term presentation.

Links to repository:

Github: [https://github.com/Nayanreddy/CrazyCoders.git (Links to an external site.)](https://github.com/Nayanreddy/CrazyCoders.git)

Microsoft Drive: [CrazyCoders-GDP1 (Links to an external site.)](https://mailnwmissouri-my.sharepoint.com/personal/s525904_mail_nwmissouri_edu/_layouts/15/guestaccess.aspx?guestaccesstoken=tr%2b8UzI84KXUlrba2Vvn9WkMwP5piu18Jo3YuvQKKWw%3d&folderid=2_0e34adbb707cc4a79a850d8ddaea76114&rev=1)

Moqup : [Work in progress Moqup (Links to an external site.)](https://app.moqups.com/tejaparimi007@gmail.com/rCAYE3Kr46/view/page/ad64222d5)