**Team C - Crazy Coders - Campus tour software – Mallikharjuna Rao Dande**

**Client:** Dr. Michael Oudshoorn

**Team members and their key roles and responsibilities:**

**Responsibilities:**

**S.No.     Names                                  Roles**

1             Nayan Reddy Prodduturi  -Primary contact, Communications and documentation management

2             Teja Parimi                     -Quality and testing management

3             Rakesh Chitturi               -Data management

4             Vamsi Krishna Solasa       -Issues management

5             Chiranjeevi Sneha Kotu    -Requirements management

6             Mallikharjuna Rao Dande -Client management

**Nayan Reddy Prodduturi:** My responsibility is to keep in contact with the client.

I also take the responsibility of documenting the project at various stages by collecting information from team members.

**Teja Parimi:** I am Responsible for testing the app throughout the project and to inform issue manager if there are any issues and also to maintain the quality of the app.

**Rakesh Chitturi:** I will take the responsibility of storing and managing the data. I also take responsibility for designing database and database connectivity.

**Vamsi Krishna Solasa:** I am responsible for tracking all the issues and assigning the issue to respective member. I also take feedback about the issue and inform the client management if there is any problem in solving the issue.

**Chiranjeevi Sneha Kotu:** I take the responsibility to collect the requirements and to be able to say that the requirements are deliverable or not, discussing with the programmers.

**Mallikharjuna Rao Dande:** I take the responsibility to interact with the client get the requirements and give it to the team and also to discuss issues with the client.

**Weekly Report:**

**Date: 01/20/2016**

**Percent completed till this week:** 5%

**Work Done this week**

* Smaller modules in Virtual Tour
* Plotting University on Map
* Plotting buildings on the map
* Campus tour route drawing
* Layout of website design

**Plans for next week:**

* Showing building details on the Map
* Navigating to the websites prepared when clicked on buildings
* Integrating all modules
* Testing and bug fixing

**Evaluation:**

We are 3 hours behind the schedule since a team member was absent. Our course of action being every team member take up a bit of the 3 hours over the weekend for the project to be on time by Monday.

**Link to the repository:**

Github: <https://github.com/Nayanreddy/CrazyCoders.git>