**Team C - Crazy Coders - Campus tour software**

**Client:** Dr. Michael Oudshoorn

**Team members and their key roles and responsibilities:**

**Responsibilities:**

**S.No.     Names                                  Roles**

1             Nayan Reddy Prodduturi  -Primary contact, Communications and documentation management

2             Teja Parimi                     -Quality and testing management

3             Rakesh Chitturi               -Data management

4             Vamsi Krishna Solasa       -Issues management

5             Chiranjeevi Sneha Kotu    -Requirements management

6             Mallikharjuna Rao Dande -Client management

**Nayan Reddy Prodduturi:** My responsibility is to keep in contact with the client.

I also take the responsibility of documenting the project at various stages by collecting information from team members.

**Teja Parimi:** I am Responsible for testing the app throughout the project and to inform issue manager if there are any issues and also to maintain the quality of the app.

**Rakesh Chitturi:** I will take the responsibility of storing and managing the data. I also take responsibility for designing database and database connectivity.

**Vamsi Krishna Solasa:** I am responsible for tracking all the issues and assigning the issue to respective member. I also take feedback about the issue and inform the client management if there is any problem in solving the issue.

**Chiranjeevi Sneha Kotu:** I take the responsibility to collect the requirements and to be able to say that the requirements are deliverable or not, discussing with the programmers.

**Mallikharjuna Rao Dande:** I take the responsibility to interact with the client get the requirements and give it to the team and also to discuss issues with the client.

**Weekly Report:**

**Date: 03/03/2017**

**Percent completed till this week:** 56%

**Work Done this week:**

* Worked with the virtual machine and tried to connect to it
* worked on the QR Code generation in web interface
* Exception handling methods in QR Code and generate DAB Servlet
* Tested the QR Code Scan and Voice Assist
* Code integration
* Team Meeting to discuss progress and issues faced

**Plans for next week:**

* Team Meeting to discuss on progress and issues faced
* Audio Video and image gathering for all buildings on campus
* Writing a class to fetch the media files and zip them to a folder using java
* Setting up virtual machine with our project components

**Evaluation:**

We are little behind the schedule and we tried to cover a major part in last week by paralleling the work and we plan to do it next week also in order to be on schedule by the end of next week and to complete the project by 12th week

**Link to the repository:**

Github: <https://github.com/Nayanreddy/CrazyCoders.git>