**Team C - Crazy Coders - Campus tour software**

**Client:** Dr. Michael Oudshoorn

**Team members and their key roles and responsibilities:**

**Responsibilities:**

**S.No.     Names                                  Roles**

1             Nayan Reddy Prodduturi  -Primary contact, Communications and documentation management

2             Teja Parimi                     -Quality and testing management

3             Rakesh Chitturi               -Data management

4             Vamsi Krishna Solasa       -Issues management

5             Chiranjeevi Sneha Kotu    -Requirements management

6             Mallikharjuna Rao Dande -Client management

**Nayan Reddy Prodduturi:** My responsibility is to keep in contact with the client.

I also take the responsibility of documenting the project at various stages by collecting information from team members.

**Teja Parimi:** I am Responsible for testing the app throughout the project and to inform issue manager if there are any issues and also to maintain the quality of the app.

**Rakesh Chitturi:** I will take the responsibility of storing and managing the data. I also take responsibility for designing database and database connectivity.

**Vamsi Krishna Solasa:** I am responsible for tracking all the issues and assigning the issue to respective member. I also take feedback about the issue and inform the client management if there is any problem in solving the issue.

**Chiranjeevi Sneha Kotu:** I take the responsibility to collect the requirements and to be able to say that the requirements are deliverable or not, discussing with the programmers.

**Mallikharjuna Rao Dande:** I take the responsibility to interact with the client get the requirements and give it to the team and also to discuss issues with the client.

**Weekly Report:**

**Date: 04/14/2017**

**Percent completed till this week:**97%

**Work Done this week:**

* Performed System Integration
* Started working on User manual for the android app
* Worked on the test plan and suite, tested 15 test instances on the android application
* Perform integration of the web application and android application at the server side.
* Fixed bugs related to Tour Position, Dynamic tour path generation, Additional building Feature, Order of buildings in tour and Map repositioning to current location.
* Started working on Installation guide for the campus tour web server and web application and Android application.

**Plans for next week:**

* Complete the testing and update the test plans and test suite.
* Fix all additional bugs and freeze code pushes to production.
* Complete documentation work.
* Final Review of the application and documentation.

**Evaluation:**

* Our project is on track and we are left with little as we completed development of project a little early.
* We will be spending the time left to focus more on the documentation and any procedures facilitating the closure of the project.

**Link to the repository:**

Github: https://github.com/Nayanreddy/CrazyCoders.git