**Team C - Crazy Coders - Campus tour software – Mallikharjuna Rao Dande**

 Client: Dr. Michael Oudshoorn

 Team members and their key roles and responsibilities:

  Responsibilities:

 S.No.     Names                                  Roles

 1             Nayan Reddy Prodduturi  -Primary contact, Communications and documentation management

2             Teja Parimi                     -Quality and testing management

3             Rakesh Chitturi               -Data management

4             Vamsi Krishna Solasa       -Issues management

5             Chiranjeevi Sneha Kotu    -Requirements management

6             Mallikharjuna Rao Dande -Client management

 Nayan Reddy Prodduturi: My responsibility is to keep in contact with the client.

 I also take the responsibility of documenting the project at various stages by collecting information from team members.

 Teja Parimi: I am Responsible for testing the app throughout the project and to inform issue manager if there are any issues and also to maintain the quality of the app.

 Rakesh Chitturi: I will take the responsibility of storing and managing the data. I also take responsibility for designing database and database connectivity.

 Vamsi Krishna Solasa: I am responsible for tracking all the issues and assigning the issue to respective member. I also take feedback about the issue and inform the client management if there is any problem in solving the issue.

 Chiranjeevi Sneha Kotu: I take the responsibility to collect the requirements and to be able to say that the requirements are deliverable or not, discussing with the programmers.

 Mallikharjuna Rao Dande: I take the responsibility to interact with the client get the requirements and give it to the team and also to discuss issues with the client.

**Weekly Report:**

Name: Mallikharjuna Rao Dande

Team: Crazy Coders – Team C

Date: 01/16/2017

Previous week: I’ve reviewed the requirement we’ve gathered in the previous semester and deduced the features to be developed in the coming weeks. From that input I’ve created the iteration plan and optimal deadlines to be met for coming 12 weeks.

Time contributed (last week): Requirements review – 3 hours, Preparing the Iteration plan in MS Project - 6 hours, Work break down structure with work division of 180 hours of total work for each team member – 3 hours. Class meeting – 3 hours. Total of 15 hours

Current week plan: Developing code for Virtual tour would be my main goal for this week which would involve coding in Android. Secondary responsibility includes testing sample websites  being created.for the project by others in the team.

Time estimate: Estimated work hours is 15 hours, apart from any time spent in meeting in class.