**Team C - Crazy Coders - Campus tour software – Chiranjeevi Sneha Kotu**

**Client:** Dr. Michael Oudshoorn

**Team members and their key roles and responsibilities:**

**Responsibilities:**

**S.No.     Names                                  Roles**

1             Nayan Reddy Prodduturi  -Primary contact, Communications and documentation management

2             Teja Parimi                     -Quality and testing management

3             Rakesh Chitturi               -Data management

4             Vamsi Krishna Solasa       -Issues management

5             Chiranjeevi Sneha Kotu    -Requirements management

6             Mallikharjuna Rao Dande -Client management

**Nayan Reddy Prodduturi:** My responsibility is to keep in contact with the client.

I also take the responsibility of documenting the project at various stages by collecting information from team members.

**Teja Parimi:** I am Responsible for testing the app throughout the project and to inform issue manager if there are any issues and also to maintain the quality of the app.

**Rakesh Chitturi:** I will take the responsibility of storing and managing the data. I also take responsibility for designing database and database connectivity.

**Vamsi Krishna Solasa:** I am responsible for tracking all the issues and assigning the issue to respective member. I also take feedback about the issue and inform the client management if there is any problem in solving the issue.

**Chiranjeevi Sneha Kotu:** I am responsible to collect the requirements and to be able to say that the requirements are deliverable or not, after discussing with the programmers.

**Mallikharjuna Rao Dande:** I take the responsibility to interact with the client get the requirements and give it to the team and also to discuss issues with the client.

**Iteration Plan for this week**

**Percent completed till this week:** First day of the project. just started not completed anything till now.

**Accomplishments made till now:**

* Requirement gathering and analysis.
* Risk and Issues Management Plans.
* Test Plans and Suite.
* Project management document analysis

**Planned work this week:**

* Review the Requirements collected in GDP1.
* Prepare Iteration plan for features to be developed over the course of the semester
* Prepare Iteration plan presentation to be presented on Wednesday.
* Review the completion requirement documents.
* Preparing the team for upcoming development of application.
* To start understanding the application from development prespective.

**Future tasks by week number and major milestone (50-80-100% complete):** Week 2.

* Start developing initial version of application.
* Do parallel testing of the application along with the development.
* Client update on progress.

**Any unresolved challenges that keep you from making progress**: No hurdles are identified or present which are keeping the project’s progression to next week.

**Link to repository:**

Github: <https://github.com/Nayanreddy/CrazyCoders.git>