**Team C - Crazy Coders - Campus tour software – Mallikharjuna Rao Dande**

 Client: Dr. Michael Oudshoorn

 Team members and their key roles and responsibilities:

  Responsibilities:

 S.No.     Names                                  Roles

 1             Nayan Reddy Prodduturi  -Primary contact, Communications and documentation management

 2            Teja Parimi                     -Quality and testing management

 3             Rakesh Chitturi               -Data management

 4             Vamsi Krishna Solasa       -Issues management

 5             Chiranjeevi Sneha Kotu    -Requirements management

 6             Mallikharjuna Rao Dande -Client management

 Nayan Reddy Prodduturi: My responsibility is to keep in contact with the client.

 I also take the responsibility of documenting the project at various stages by collecting information from team members.

 Teja Parimi: I am Responsible for testing the app throughout the project and to inform issue manager if there are any issues and also to maintain the quality of the app.

 Rakesh Chitturi: I will take the responsibility of storing and managing the data. I also take responsibility for designing database and database connectivity.

 Vamsi Krishna Solasa: I am responsible for tracking all the issues and assigning the issue to respective member. I also take feedback about the issue and inform the client management if there is any problem in solving the issue.

 Chiranjeevi Sneha Kotu: I take the responsibility to collect the requirements and to be able to say that the requirements are deliverable or not, discussing with the programmers.

 Mallikharjuna Rao Dande: I take the responsibility to interact with the client get the requirements and give it to the team and also to discuss issues with the client.

**Weekly Report:**

Name: Mallikharjuna Rao Dande

Team: Crazy Coders – Team C

Date: 03/06/2017

Schedule : Almost caught up with the schedule, By this week we will be on schedule.

Previous week: (56% Completed)

Planned work was not completed due to a major bug fixing activity. Instead of coding new modules last week, I’ve rescheduled some tasks from coming week’s plan to previous week and pushed the previous week’s planned events to this week. Previous week I’ve accomplished the following objectives.

1. Bug fixing, in Navigation the screen is fixated at 0,0 longitude and latitude making the Navigation un responsive. Fixed it after lot of research and code review. (5 hours)
2. Tested Navigation in real mode from one building to another building (30 mins)
3. Created onDestiantionReachedDialogue() to ask user to scan for QR or continue tour dialogue view which will be triggered once user reaches the destination. (3 hours)
4. Tested the onDestinationReachedDialogue window. (30 mins)
5. Worked on changing the Navigation screen, to show the destination name. (3 hours)
6. Worked on Rerouting function while user strays from path. (1 hour)
7. Team meeting to discuss the progress and review the code (1 hour)

Time contributed (last week): Total work hours spent in last week is 14:00 hours each for the above listed items.

Current week plan:

Last week there was a major bug fix activity due to which the below tasks were left incomplete. I will be working on the same tasks this week to ensure completion.

1. Code DownloadManager Class to handle downloads for the zip files containing audio video and image data
2. Code  Media Handlers for Video Data. onVideoDownloaded()
3. Code Audio Handlers for Audio Data. onAudioDownloaded()
4. Code Grid gallery view for the Image data to be displayed in the Building Details Window. onImagedDownloaded()

Time estimate: Estimated work hours is 15 hours, apart from any time spent in meeting in class.