**Team C - Crazy Coders - Campus tour software – Mallikharjuna Rao Dande**

 Client: Dr. Michael Oudshoorn

 Team members and their key roles and responsibilities:

  Responsibilities:

 S.No.     Names                                  Roles

 1             Nayan Reddy Prodduturi  -Primary contact, Communications and documentation management

 2            Teja Parimi                     -Quality and testing management

 3             Rakesh Chitturi               -Data management

 4             Vamsi Krishna Solasa       -Issues management

 5             Chiranjeevi Sneha Kotu    -Requirements management

 6             Mallikharjuna Rao Dande -Client management

 Nayan Reddy Prodduturi: My responsibility is to keep in contact with the client.

 I also take the responsibility of documenting the project at various stages by collecting information from team members.

 Teja Parimi: I am Responsible for testing the app throughout the project and to inform issue manager if there are any issues and also to maintain the quality of the app.

 Rakesh Chitturi: I will take the responsibility of storing and managing the data. I also take responsibility for designing database and database connectivity.

 Vamsi Krishna Solasa: I am responsible for tracking all the issues and assigning the issue to respective member. I also take feedback about the issue and inform the client management if there is any problem in solving the issue.

 Chiranjeevi Sneha Kotu: I take the responsibility to collect the requirements and to be able to say that the requirements are deliverable or not, discussing with the programmers.

 Mallikharjuna Rao Dande: I take the responsibility to interact with the client get the requirements and give it to the team and also to discuss issues with the client.

**Weekly Report:**

Name: Mallikharjuna Rao Dande

Team: Crazy Coders – Team C

Date: 04/03/2017

Schedule : on schedule.

Previous week: 93% Project Completed.

1. Coded media controller and video player on the android device to display downloaded media files
2. Coded Audio controller and add the audio player on the android device
3. Coded the image grid viewer in android to display the grid of images that can be scrolled horizontally for displaying the downloaded image files.
4. Coded uploadMedia() method in web application to upload the zip files on to the campus tour server.
5. Integrated above item on to the campus tour application and linked it with the downloaded files.
6. Testing the code modules developed.

Time contributed (last week): Total work hours spent in last week is **17 hours** for the above listed items.

Current week plan:

1. Code Media Handlers to project audio files onto the List view.
2. Catchup with the documentation work, I’ll work on User manual and Installation manual
3. Create online repository to share the application file
4. Work on integrating the web application to the database which connects to android application.
5. Work on video player to enhance user experience.
6. Test the audio file if its able to register clicks on the listview.
7. Integration and testing followed by any bug fixing activity

Time estimate: Estimated work hours is 15 hours, apart from any time spent in meeting in class. Also the tasks above are planned for this week, they may change over the course of the week when tasks with higher priority are to be coded.

Completing this weeks development will begin the final phase of development of the application as we are close to implementing the final requirements.

Following this final phase would be the Integration, System testing and UAT which are due in coming weeks.

 Link to the repository:

Github: https://github.com/Nayanreddy/CrazyCoders.git