**Crazy Coders – Prodduturi, Nayan Reddy**

1. Prodduturi, Nayan Reddy
2. Team C – Crazy Coders
3. Client name: Dr. Michael Oudshoorn.
4. Project (Campus tour software)
5. Primary Contact & Communications and Documentations.
6. Your personal iteration plan: Discussed brief requirements about the functionality of the application. Organized team meetings to discuss and finalize the deadlines and other constraints for developing the project.
   1. Communicating with the client - First meeting with the client to discuss the basic outline and requirements of the applications.
   2. Estimated Complete: 100%
   3. Progress: On-track
   4. Criticality: Requirement gathering – Required
   5. Accomplishments: Collected requirements from the previous meet.
   6. To be accomplished: Discuss the requirements of the project and estimate the deadlines.
   7. No unresolved issues or blockers.
7. Post from previous week:

 post from one week ago:

o    Requirement discovery

We need to develop an app with which user should

1. Be given an campus tour,
2. Have QR codes on each building which once scanned should give out details of the building like the departments in the building etc.
3. Once near a code / building buzz the phone and notify of the surrounding infrastructure and navigation window to provide current location and nearby amenities.
4. Voice info, Text, Building pic exterior and interior are some details which should be popped up when a QR code is scanned.
5. The client also should be able to modified and add extra content to the audio or text information being displayed.
6. The frequency of client meetings would be biweekly in a month.

o    Design creation/modification : Yet to Start

o    Development of application & test software : Yet to start

o    Client interaction and documentation of calls, meetings

1st client interaction on 09/02/2016: from 8:20AM to 8:30AM

o    Testing : yet to start

o    Documentation (of code and production of required artifacts such as README and user manual): yet to start