**Team C - Prodduturi, Nayan Reddy**

1. Prodduturi, Nayan Reddy
2. Team C - Crazy Coders
3. Client name: Dr. Michael Oudshoorn
4. Campus Tour Application
5. Primary contact & Communications and documentation management
6. post from one week ago:

1. Iteration Plan for this week

**Percent completed till this week:** 10%. Client meeting was completed on Friday at 8:30pm. We discussed on some of the use cases of the app and shared the first version of requirement document with the client. Found few new requirements and we are planning to add them to the requirement document.

**Accomplishments made last week:**

Created a use case diagram and Requirements document and presented it to the client.

**Planned work this week:**

Add details to the requirements document

Add more use cases to use case diagram

Create mockups for the application

**Future tasks by week number and major milestone (50-80-100% complete):** Week 05, I’ll update the requirement document and add the images of the mockups to the document. I’ll check the documents and update them into the Github repository.

**Any unresolved challenges that keep you from making progress:** An estimate of client’s expectation is un-available. That held us from updating the requirement document.