**Team C - Crazy Coders - Campus tour software – Nayan Reddy Prodduturi**

 Client: Dr. Michael Oudshoorn

 Team members and their key roles and responsibilities:

  Responsibilities:

 S.No.     Names                                  Roles

 1             Nayan Reddy Prodduturi  -Primary contact, Communications and documentation management

2             Teja Parimi                     -Quality and testing management

3             Rakesh Chitturi               -Data management

4             Vamsi Krishna Solasa       -Issues management

5             Chiranjeevi Sneha Kotu    -Requirements management

6             Mallikharjuna Rao Dande -Client management

 Nayan Reddy Prodduturi: My responsibility is to keep in contact with the client.

 I also take the responsibility of documenting the project at various stages by collecting information from team members.

 Teja Parimi: I am Responsible for testing the app throughout the project and to inform issue manager if there are any issues and also to maintain the quality of the app.

 Rakesh Chitturi: I will take the responsibility of storing and managing the data. I also take responsibility for designing database and database connectivity.

 Vamsi Krishna Solasa: I am responsible for tracking all the issues and assigning the issue to respective member. I also take feedback about the issue and inform the client management if there is any problem in solving the issue.

 Chiranjeevi Sneha Kotu: I take the responsibility to collect the requirements and to be able to say that the requirements are deliverable or not, discussing with the programmers.

 Mallikharjuna Rao Dande: I take the responsibility to interact with the client get the requirements and give it to the team and also to discuss issues with the client.

**Weekly Report:**

Name: Nayan Reddy Prodduturi

Team: Crazy Coders – Team C

Date: 01/16/2017

Previous week: I’ve reviewed the requirement we’ve gathered in the previous semester. From that input I’ve created the iteration plan and optimal deadlines to be met throughout the semester.

Time contributed (last week):Preparing the Iteration plan in MS Project - 5 hours, Work break down structure with work division of 180 hours of total work for each team member – 5 hours. Requirements review – 2hours. Class meeting – 3 hours. Total of 15 hours

Current week plan: My main goal this week would be to design and develop the admin website. Secondary responsibility includes creating some test samples for the website.

Time estimate: Estimated work hours is 15 hours.

**Link to repository:**

Github: <https://github.com/Nayanreddy/CrazyCoders>