**Team C - Crazy Coders - Campus tour software – Nayan Reddy Prodduturi**

 Client: Dr. Michael Oudshoorn

 Team members and their key roles and responsibilities:

  Responsibilities:

 S.No.     Names                                  Roles

 1             Nayan Reddy Prodduturi  -Primary contact, Communications and documentation management

 2            Teja Parimi                     -Quality and testing management

 3             Rakesh Chitturi               -Data management

 4             Vamsi Krishna Solasa       -Issues management

 5             Chiranjeevi Sneha Kotu    -Requirements management

 6             Mallikharjuna Rao Dande -Client management

 Nayan Reddy Prodduturi: My responsibility is to keep in contact with the client.

 I also take the responsibility of documenting the project at various stages by collecting information from team members.

 Teja Parimi: I am Responsible for testing the app throughout the project and to inform issue manager if there are any issues and also to maintain the quality of the app.

 Rakesh Chitturi: I will take the responsibility of storing and managing the data. I also take responsibility for designing database and database connectivity.

 Vamsi Krishna Solasa: I am responsible for tracking all the issues and assigning the issue to respective member. I also take feedback about the issue and inform the client management if there is any problem in solving the issue.

 Chiranjeevi Sneha Kotu: I take the responsibility to collect the requirements and to be able to say that the requirements are deliverable or not, discussing with the programmers.

 Mallikharjuna Rao Dande: I take the responsibility to interact with the client get the requirements and give it to the team and also to discuss issues with the client.

**Weekly Report:**

Name: Nayan Reddy Prodduturi

Team: Crazy Coders – Team C

Date: 01/23/2017

Previous week:

Worked on Virtual tour of the application In the previous week, details are:

1. As the team mates missed the initial week of the project, I assisted them to catch up on the work and made made them familiar to the iteration plan of the project that is going to be followed.
2. As google maps api dosen’t work according to our requirements, me and my teammates decided to look for another domain to plot the walk ways in and around the campus.
3. Developed the map on the main screen of the project.
4. Added two buttons to the interface and coded its handlers, one for QR Scanning (to be implemented in later sprints) and one for tour overview.
5. Collected the geo coordinates of all the buildings to be marked on the map and coded it into the map.
6. Participated in team meetings and documented the respective documents till date.

Time contributed (last week, individual): item 1 – 2 hours, item 2 – 1 hour, item 3 – 3 hours, item 4 – 5 hours, item 5- 2 hours. Remaining hours to cover for missing team member. Total of **17 hours**.

Current week plan:

This week I will work on coding and documenting the project,

1. Code the interface to display details of a building.
2. Write code to add a marker to each geo-cordinate of a building so that they give a pop up on touching or highlighting it.
3. Research on how to store data into a Qr-code.
4. Research on how to insert images audio and other data to store for particular building.
5. Documentation of the work that is going to be done and Integration of code.(if any).

Time estimate: Estimated work hours is 15 hours.