**Team C - Crazy Coders - Campus tour software –Nayan Reddy Prodduturi**

**Client:** Dr. Michael Oudshoorn

**Team members and their key roles:**

|  |  |  |
| --- | --- | --- |
| **S.No.** | **Names** | **Roles** |
| 1 | Nayan Reddy Prodduturi | Primary contact, Communications and documentation management |
| 2 | Teja Parimi | Quality and testing management |
| 3 | Rakesh Chitturi | Data management |
| 4 | Vamsi Krishna Solasa | Issues management |
| 5 | Chiranjeevi Sneha Kotu | Requirements management |
| 6 | Mallikharjuna Rao Dande | Client management |

**Team members and their responsibilities:**

Nayan Reddy Prodduturi: Responsibility is to keep in contact with the client.

He also take the responsibility of documenting the project at various stages by collecting information from team members.

Teja Parimi: Responsible for testing the app throughout the project and to inform issue manager if there are any issues and also to maintain the quality of the app.

Rakesh Chitturi: He will take the responsibility of storing and managing the data. I also take responsibility for designing database and database connectivity.

Vamsi Krishna Solasa: He is responsible for tracking all the issues and assigning the issue to respective member. He also takes feedback about the issue and inform the client management if there is any problem in solving the issue.

Chiranjeevi Sneha Kotu: I take the responsibility to collect the requirements and to be able to say that the requirements are deliverable or not, discussing with the programmers.

Mallikharjuna Rao Dande: He takes the responsibility to interact with the client get the requirements and give it to the team and also to discuss issues with the client.

**Weekly Report:**

The project is 10% completed

The project is on the track with little setbacks(Found out that google maps is not suitable for implementation)

The module we are doing is critical.

**Name:** Nayan Reddy Prodduturi

**Team:** Crazy Coders – Team C

**Date:** 01/29/2017

**Previous week:**Worked on plotting the buildings on the map. Found a way to calculate the distance between two buildings. Partially tested the gallery dialog view in the application.

**Time contributed (last week):** I contributed about 15 hours last week. Most of the time was spent on calculating the distance between the buildings and pointing them on the map. Searched about Qr-code functionality and how to implement it in the application.

**Current week plan:** Study about GPS functionality and learn how to implement it into the application. Develop code to check the GPS status in the application and to add ways to handle the feedback. Develop code to communicate with the GPS location handler and use the location.

**Time estimate:**Estimated work hours is 15 hours apart from any time spent in meeting in class.

**Link to the repository:**

Github: [https://github.com/Nayanreddy/CrazyCoders.git (Links to an external site.)](https://github.com/Nayanreddy/CrazyCoders.git)