**Team C - Crazy Coders - Campus tour software** – Nayan Reddy Prodduturi

Client: Dr. Michael Oudshoorn

Team members and their key roles:

|  |  |  |
| --- | --- | --- |
| **S.No.** | **Names** | **Roles** |
| 1 | Nayan Reddy Prodduturi | Primary contact, Communications and documentation management |
| 2 | Teja Parimi | Quality and testing management |
| 3 | Rakesh Chitturi | Data management |
| 4 | Vamsi Krishna Solasa | Issues management |
| 5 | Chiranjeevi Sneha Kotu | Requirements management |
| 6 | Mallikharjuna Rao Dande | Client management |

Team members and their responsibilities:

Nayan Reddy Prodduturi: Responsibility is to keep in contact with the client.

He also take the responsibility of documenting the project at various stages by collecting information from team members.

Teja Parimi: Responsible for testing the app throughout the project and to inform issue manager if there are any issues and also to maintain the quality of the app.

Rakesh Chitturi: He will take the responsibility of storing and managing the data. I also take responsibility for designing database and database connectivity.

Vamsi Krishna Solasa: He is responsible for tracking all the issues and assigning the issue to respective member. He also takes feedback about the issue and inform the client management if there is any problem in solving the issue.

Chiranjeevi Sneha Kotu: I take the responsibility to collect the requirements and to be able to say that the requirements are deliverable or not, discussing with the programmers.

Mallikharjuna Rao Dande: He takes the responsibility to interact with the client get the requirements and give it to the team and also to discuss issues with the client.

**Weekly Report:**

The project is 56% Completed

The project is on the track we did plot the buildings of a campus and get data from the backend.

The module we did is critical.

Name: Nayan Reddy Prodduturi

Team: Crazy Coders – Team C

Date: 03/06/2017

Previous week: I worked on media handling ie file picker module to upload media files to the server for each building in the campus. The work is still in progress.

Time contributed (last week): I worked around 15 hours last week. Things didn’t go well as I palnned on completing the module so I will complete it in the coming week.

Current week plan: this week I plan to complete the module with the help of one of our team mates (Sneha). My part is to make the fetching of the media files from the local computer and put it into the server. As the server gets loaded with the project components ill be integrating it. And ask the other team mate to test my part of work and I plan to test her module.

Time estimate: I plan to work 15 hours this week.

Link to the repository:

Github: https://github.com/Nayanreddy/CrazyCoders.git