**Team C - Crazy Coders - Campus tour software – Nayan Reddy Prodduturi**

 Client: Dr. Michael Oudshoorn

 Team members and their key roles and responsibilities:

  Responsibilities:

 S.No.     Names                                  Roles

 1             Nayan Reddy Prodduturi  -Primary contact, Communications and documentation management

 2            Teja Parimi                     -Quality and testing management

 3             Rakesh Chitturi               -Data management

 4             Vamsi Krishna Solasa       -Issues management

 5             Chiranjeevi Sneha Kotu    -Requirements management

 6             Mallikharjuna Rao Dande -Client management

 Nayan Reddy Prodduturi: My responsibility is to keep in contact with the client.

 I also take the responsibility of documenting the project at various stages by collecting information from team members.

 Teja Parimi: I am Responsible for testing the app throughout the project and to inform issue manager if there are any issues and also to maintain the quality of the app.

 Rakesh Chitturi: I will take the responsibility of storing and managing the data. I also take responsibility for designing database and database connectivity.

 Vamsi Krishna Solasa: I am responsible for tracking all the issues and assigning the issue to respective member. I also take feedback about the issue and inform the client management if there is any problem in solving the issue.

 Chiranjeevi Sneha Kotu: I take the responsibility to collect the requirements and to be able to say that the requirements are deliverable or not, discussing with the programmers.

 Mallikharjuna Rao Dande: I take the responsibility to interact with the client get the requirements and give it to the team and also to discuss issues with the client.

**Weekly Report:**

Name: Nayan Reddy Prodduturi

Team: Crazy Coders – Team C

Date: 03/27/2017

Schedule : on schedule.

Previous week: 85% Project Completed.

Time contributed (last week): Total work hours spent in last week is **15 hours** for the above listed items. I wasn’t around for spring break

Current week plan:

Code the unzip method in the download manager class to unzip the files that are downloaded from the server. Write code to show alert boxes about internet connectivity and location based services. Participate in team meeting and prepare for the upcoming submissions.

Time estimate: Estimated work hours is 15 hours, apart from any time spent in meeting in class

 Link to the repository:

Github: https://github.com/Nayanreddy/CrazyCoders.git