**Team C - Crazy Coders - Campus tour software – Rakesh Chitturi**

 Client: Dr. Michael Oudshoorn

 Team members and their key roles and responsibilities:

  Responsibilities:

S.No.       Names                                  Roles

 1             Nayan Reddy Prodduturi  -Primary contact, Communications and documentation management

 2             Teja Parimi                     -Quality and testing management

 3             Rakesh Chitturi               -Data management

 4             Vamsi Krishna Solasa       -Issues management

 5             Chiranjeevi Sneha Kotu    -Requirements management

 6             Mallikharjuna Rao Dande -Client management

 Nayan Reddy Prodduturi: My responsibility is to keep in contact with the client.

 I also take the responsibility of documenting the project at various stages by collecting information from team members.

 Teja Parimi: I am Responsible for testing the app throughout the project and to inform issue manager if there are any issues and also to maintain the quality of the app.

 Rakesh Chitturi: I will take the responsibility of storing and managing the data. I also take responsibility for designing database and database connectivity.

 Vamsi Krishna Solasa: I am responsible for tracking all the issues and assigning the issue to respective member. I also take feedback about the issue and inform the client management if there is any problem in solving the issue.

 Chiranjeevi Sneha Kotu: I take the responsibility to collect the requirements and to be able to say that the requirements are deliverable or not, discussing with the programmers.

 Mallikharjuna Rao Dande: I take the responsibility to interact with the client get the requirements and give it to the team and also to discuss issues with the client.

**Weekly Report:**

**Percentage complete:** The project is 52% completed

The project is on the track we did web application for admin to add universities and also virtual tour module.

The module we did is critical.

**Name:** Rakesh Chitturi

**Team:** Crazy Coders – Team C

**Date:** 02/5/2017

**Previous week:**

* I did work on opening respective university page for respective user and did a background work for uploading images, videos and audios to the server and an issue raised while running the project saying build xml cannot be deleted while working on uploading images, videos and audios and it took time to resolve it

**Time contributed (last week):** I worked about 15 hrs this week.

**Current week plan:**

Need to implement code for uploading images, video and audio and need to work on view, edit and delete option on the userHome page and adminHome page which is used to view the details of building or details of university respectively.

**Time estimate:** Estimated work hours is 15 hours, apart from any time spent in meeting in class.

**Link to the repository:**

Github: <https://github.com/Nayanreddy/CrazyCoders.git>