**Team C - Crazy Coders - Campus tour software – Rakesh Chitturi**

 Client: Dr. Michael Oudshoorn

 Team members and their key roles and responsibilities:

  Responsibilities:

S.No.       Names                                  Roles

 1             Nayan Reddy Prodduturi  -Primary contact, Communications and documentation management

 2             Teja Parimi                     -Quality and testing management

 3             Rakesh Chitturi               -Data management

 4             Vamsi Krishna Solasa       -Issues management

 5             Chiranjeevi Sneha Kotu    -Requirements management

 6             Mallikharjuna Rao Dande -Client management

 Nayan Reddy Prodduturi: My responsibility is to keep in contact with the client.

 I also take the responsibility of documenting the project at various stages by collecting information from team members.

 Teja Parimi: I am Responsible for testing the app throughout the project and to inform issue manager if there are any issues and also to maintain the quality of the app.

 Rakesh Chitturi: I will take the responsibility of storing and managing the data. I also take responsibility for designing database and database connectivity.

 Vamsi Krishna Solasa: I am responsible for tracking all the issues and assigning the issue to respective member. I also take feedback about the issue and inform the client management if there is any problem in solving the issue.

 Chiranjeevi Sneha Kotu: I take the responsibility to collect the requirements and to be able to say that the requirements are deliverable or not, discussing with the programmers.

 Mallikharjuna Rao Dande: I take the responsibility to interact with the client get the requirements and give it to the team and also to discuss issues with the client.

**Weekly Report:**

**Percentage complete:** The project is 82% completed

The project is on the track we did web application for admin to add universities and also virtual tour module.

The module we did is critical.

**Name:** Rakesh Chitturi

**Team:** Crazy Coders – Team C

**Date:** 03/5/2017

**Previous week:**

Worked on edit and update functionality so that building details are updated with new values

cleared issues with deleting images videos and audios

**Time contributed (last week):** I worked about 15 hrs this week.

**Current week plan:**

Creating a page to manage users

Styling webpages

Integrating with android application

validating text fields

**Time estimate:** Estimated work hours is 15 hours, apart from any time spent in meeting in class.

**Link to the repository:**

Github: <https://github.com/Nayanreddy/CrazyCoders.git>