**Team C - Teja Parimi**

1. Teja Parimi
2. Team C - Crazy Coders
3. Client name: Dr. Michael Oudshoorn
4. Campus Tour Application
5. Client manager
6. post from one week ago:

* Requirement analysis

1. Iteration Plan for this week

**Percent completed till this week:** 10%. Client meeting was completed on Friday at 8:30pm. We discussed on some of the use cases of the app and we’ve shared the first version of requirement document with the client. During the meeting we’ve discovered additional requirements and also some more use cases to be added to the project. We’ve planned meeting in the coming week and discussed the work to be done meanwhile.

**Accomplishments made last week:**

Created a use case diagram and Requirements document and presented it to the client.

**Planned work this week:**

Add details to the requirements document

Add more use cases to use case diagram

Create mockup for the application

**Future tasks by week number and major milestone (50-80-100% complete):** Week 05, I’ll check the mockup of the application prototype and document to assure it build in the right way.  
**Any unresolved challenges that keep you from making progress:** An estimate of client’s expectation is un-available till now which is the main hurdle