**Team C - Crazy Coders - Campus tour software – Vamsi Krishna Solasa**

 Client: Dr. Michael Oudshoorn

 Team members and their key roles and responsibilities:

  Responsibilities:

 S.No.     Names                                  Roles

 1             Nayan Reddy Prodduturi  -Primary contact, Communications and documentation management

 2            Teja Parimi                     -Quality and testing management

 3             Rakesh Chitturi               -Data management

 4             Vamsi Krishna Solasa       -Issues management

 5             Chiranjeevi Sneha Kotu    -Requirements management

 6             Mallikharjuna Rao Dande -Client management

 Nayan Reddy Prodduturi: My responsibility is to keep in contact with the client.

 I also take the responsibility of documenting the project at various stages by collecting information from team members.

 Teja Parimi: I am Responsible for testing the app throughout the project and to inform issue manager if there are any issues and also to maintain the quality of the app.

 Rakesh Chitturi: I will take the responsibility of storing and managing the data. I also take responsibility for designing database and database connectivity.

 Vamsi Krishna Solasa: I am responsible for tracking all the issues and assigning the issue to respective member. I also take feedback about the issue and inform the client management if there is any problem in solving the issue.

 Chiranjeevi Sneha Kotu: I take the responsibility to collect the requirements and to be able to say that the requirements are deliverable or not, discussing with the programmers.

 Mallikharjuna Rao Dande: I take the responsibility to interact with the client get the requirements and give it to the team and also to discuss issues with the client.

**Weekly Report:**

Name: Vamsi Krishna Solasa

Team: Crazy Coders – Team C

Date: 02/20/2017

Schedule : Behind schedule, but will catch up slowly in two weeks by parallelizing the tasks to be done in coming weeks starting from this week.

Previous week: (32% Completed)

I’ve worked on the following modules in the previous week, details are Coded the method onSignalNewAdviceWithAudioFiles. Coded the method onSignalNewAdviceWithInstruction. In depth analysis and tutorial's on SDK tool kit of Skobbler's map and also how to use and integrate the modules present in SDK interface as it has lot of features which makes our implementation easy. NavigationManager, Listener (ex of modules studied)

Time contributed (last week): Total work hours spent in last week is 15 hours.

Current week plan:

This week I will be working on the QR code modules, integrating the QR code packages with the application. Learn about QR code libraries and corresponding modules in android SDK. Collaborate with the team to design and code web interfaces. Testing of the entire application till the work done. Write a method to show the building details when scanned.

Time estimate: Estimated work hours is 15 hours, apart from any time spent in meeting in class.