**Team C - Crazy Coders - Campus tour software – Vamsi Krishna Solasa**

 Client: Dr. Michael Oudshoorn

 Team members and their key roles and responsibilities:

  Responsibilities:

 S.No.     Names                                  Roles

 1             Nayan Reddy Prodduturi  -Primary contact, Communications and documentation management

 2            Teja Parimi                     -Quality and testing management

 3             Rakesh Chitturi               -Data management

 4             Vamsi Krishna Solasa       -Issues management

 5             Chiranjeevi Sneha Kotu    -Requirements management

 6             Mallikharjuna Rao Dande -Client management

 Nayan Reddy Prodduturi: My responsibility is to keep in contact with the client.

 I also take the responsibility of documenting the project at various stages by collecting information from team members.

 Teja Parimi: I am Responsible for testing the app throughout the project and to inform issue manager if there are any issues and also to maintain the quality of the app.

 Rakesh Chitturi: I will take the responsibility of storing and managing the data. I also take responsibility for designing database and database connectivity.

 Vamsi Krishna Solasa: I am responsible for tracking all the issues and assigning the issue to respective member. I also take feedback about the issue and inform the client management if there is any problem in solving the issue.

 Chiranjeevi Sneha Kotu: I take the responsibility to collect the requirements and to be able to say that the requirements are deliverable or not, discussing with the programmers.

 Mallikharjuna Rao Dande: I take the responsibility to interact with the client get the requirements and give it to the team and also to discuss issues with the client.

**Weekly Report:**

Name: Vamsi Krishna Solasa

Team: Crazy Coders – Team C

Date: 03/06/2017

Schedule : Almost caught up with the schedule, By this week we will be on schedule.

Previous week: (56% Completed)

Planned work was not completed due to re-work on the onSignalNewAdviceWithAudioFiles and  onSignalNewAdviceWithInstruction modules. Attended the team meeting to review and discuss the plan, worked for my change management workshop. Tested the QR Code Scan and Voice Assist

Time contributed (last week): Total work hours spent in last week is 13:30 hours each for the above listed items.

Current week plan:

First of all, have to collect audio files, images and videos of the respective building to use them in our application then comes the design of a web interface which stores audio, video and images in a separate folder. Then this will be integrated with the application once done we can get the details of the building (audio, video and images) when selected.

Time estimate: Estimated work hours is 14 hours, apart from any time spent in meeting in class.