**Team C - Crazy Coders - Campus tour software – Vamsi Krishna Solasa**

 Client: Dr. Michael Oudshoorn

 Team members and their key roles and responsibilities:

  Responsibilities:

 S.No.     Names                                  Roles

 1             Nayan Reddy Prodduturi  -Primary contact, Communications and documentation management

 2            Teja Parimi                     -Quality and testing management

 3             Rakesh Chitturi               -Data management

 4             Vamsi Krishna Solasa       -Issues management

 5             Chiranjeevi Sneha Kotu    -Requirements management

 6             Mallikharjuna Rao Dande -Client management

 Nayan Reddy Prodduturi: My responsibility is to keep in contact with the client.

 I also take the responsibility of documenting the project at various stages by collecting information from team members.

 Teja Parimi: I am Responsible for testing the app throughout the project and to inform issue manager if there are any issues and also to maintain the quality of the app.

 Rakesh Chitturi: I will take the responsibility of storing and managing the data. I also take responsibility for designing database and database connectivity.

 Vamsi Krishna Solasa: I am responsible for tracking all the issues and assigning the issue to respective member. I also take feedback about the issue and inform the client management if there is any problem in solving the issue.

 Chiranjeevi Sneha Kotu: I take the responsibility to collect the requirements and to be able to say that the requirements are deliverable or not, discussing with the programmers.

 Mallikharjuna Rao Dande: I take the responsibility to interact with the client get the requirements and give it to the team and also to discuss issues with the client.

**Weekly Report:**

Name: Vamsi Krishna Solasa

Team: Crazy Coders – Team C

Date: 04/03/2017

Schedule : on schedule.

Previous week: 93% Project Completed.

Worked on unzip method to download files. Verified all the modules of download manager and audio, video player. Testing of Dialog view and internet connectivity check, which were the part of last week plan. Worked on the Project components which we submitted this week

Time contributed (last week): Total work hours spent in last week is 15 hours for the above-listed items.

Current week plan:

Integration and testing followed by any bug fixing activity. Resolve any merge conflicts, enhance the cosmetics of the application wherever it is possible. Work on repositories and documents to keep them updated. Test the module written on the media handlers.

Time estimate: Estimated work hours is 15 hours.

 Link to the repository:

Github: https://github.com/Nayanreddy/CrazyCoders.git