**Team C - CrazyCoders - Campus Tour Application – Vamsi Krishna Solasa**

1. Team C - Crazy Coders
2. Client name: Dr. Michael Oudshoorn
3. Campus Tour Application

Team members and their key roles and responsibilities:

1 Nayan Reddy Prodduturi - Primary contact & Communications and documentation management

2 Teja Parimi -Quality and testing management

3 Rakesh Chitturi -Data management

4 Vamsi Krishna Solasa -Issues management

5 Chiranjeevi Sneha Kotu -Requirements management

6 Mallikharjuna Rao Dande -Client management

**Nayan Reddy Prodduturi:** My responsibility is to keep in contact with the client.  
I also take the responsibility of documenting the project at various stages by collecting information from team members.  
**Teja Parimi:** I am Responsible for testing the app throughout the project and to inform issue manager if there are any issues and also to maintain the quality of the app.  
**Rakesh Chitturi:** I will take the responsibility of storing and managing the data. I also take responsibility for designing database and database connectivity.  
**Vamsi Krishna Solasa:** I am responsible for tracking all the issues and assigning the issue to respective member. I also take feedback about the issue and inform the client management if there is any problem in solving the issue.  
**Chiranjeevi Sneha Kotu:** I take the responsibility to collect the requirements and to be able to say that the requirements are deliverable or not, discussing with the programmers. We have client meeting last monday and got our requirements and we have started to document them and trying to come up with a basic document with the estimated deadlines.  
**Mallikharjuna Rao Dande:** I take the responsibility to interact with the client get the requirements and give it to the team and also to discuss issues with the client.

**Iteration Plan for this week:**

**Percent completed till this week:** 70%.We’ve completed 90% of the requirement gathering and have started working on project management plan.

**Accomplishments made last week:**

The SRS document was completed as per our understanding; this week we are going to meet with the client to finalize the specifications.

**Planned work this week:**

* Work on project management plan
* Work on the semester presentation
* Work on Acceptance plan

**Future tasks by week number and major milestone (50-80-100% complete):** Week 12.

* Get client approval for the requirement completion.
* Complete Project management plan
* Complete test plan

**Any unresolved challenges that keep you from making progress**: No hurdles are identified or present which are keeping the project’s progression to next week.

Links to repository:

Github: [https://github.com/Nayanreddy/CrazyCoders.git (Links to an external site.) (Links to an external site.) (Links to an external site.) (Links to an external site.) (Links to an external site.) (Links to an external site.) (Links to an external site.)](https://github.com/Nayanreddy/CrazyCoders.git)

Microsoft Drive: [CrazyCoders-GDP1 (Links to an external site.) (Links to an external site.) (Links to an external site.) (Links to an external site.) (Links to an external site.) (Links to an external site.) (Links to an external site.)](https://mailnwmissouri-my.sharepoint.com/personal/s525904_mail_nwmissouri_edu/_layouts/15/guestaccess.aspx?guestaccesstoken=tr%2b8UzI84KXUlrba2Vvn9WkMwP5piu18Jo3YuvQKKWw%3d&folderid=2_0e34adbb707cc4a79a850d8ddaea76114&rev=1)

Moqup : [Work in progress Moqup (Links to an external site.) (Links to an external site.) (Links to an external site.) (Links to an external site.) (Links to an external site. (Links to an external site.) (Links to an external site.](https://app.moqups.com/tejaparimi007@gmail.com/rCAYE3Kr46/view/page/ad64222d5)