**Team C - Crazy Coders - Campus tour software – Nayan Reddy Prodduturi**

**Client:** Dr. Michael Oudshoorn

**Team members and their key roles:**

|  |  |  |
| --- | --- | --- |
| **S.No.** | **Names** | **Roles** |
| 1 | Nayan Reddy Prodduturi | Primary contact, Communications and documentation management |
| 2 | Teja Parimi | Quality and testing management |
| 3 | Rakesh Chitturi | Data management |
| 4 | Vamsi Krishna Solasa | Issues management |
| 5 | Chiranjeevi Sneha Kotu | Requirements management |
| 6 | Mallikharjuna Rao Dande | Client management |

**Team members and their responsibilities:**

Nayan Reddy Prodduturi: Responsibility is to keep in contact with the client.

He also take the responsibility of documenting the project at various stages by collecting information from team members.

Teja Parimi: Responsible for testing the app throughout the project and to inform issue manager if there are any issues and also to maintain the quality of the app.

Rakesh Chitturi: He will take the responsibility of storing and managing the data. I also take responsibility for designing database and database connectivity.

Vamsi Krishna Solasa: He is responsible for tracking all the issues and assigning the issue to respective member. He also takes feedback about the issue and inform the client management if there is any problem in solving the issue.

Chiranjeevi Sneha Kotu: I take the responsibility to collect the requirements and to be able to say that the requirements are deliverable or not, discussing with the programmers.

Mallikharjuna Rao Dande: He takes the responsibility to interact with the client get the requirements and give it to the team and also to discuss issues with the client.

**Weekly Report:**

Project is 15% completed

The module is critical.

**Name:** Nayan Reddy Prodduturi

**Team:** Crazy Coders – Team C

**Date:** 02/06/2017

**Previous week:**Researched about the GPS functionality and about how to integrate it into the application. It was not easy as hoped and took a bit longer than expected. Checked about the GPS status. I am Still Working on the GPS functionality i.e, getting the GPS feed back and checking the coordinated to identify the buildings.

**Time contributed (last week):**  I worked for 15 hours last week to learn and implement the GPS module. As the task is not completely finished yet, I’m taking some time from the coming week to complete it and make it on time.

**Current week plan:**I planned to work on the remaining GPS module as soon as possible. Then start working on tracing the route user took from one building to another building. Then develop code to make decisions on which buildings to navigate and which building to skip based on user location.

**Time estimate:**Estimate work hours is 15 this week, apart from time spent in class.

**Link to the repository:**

Github: https://github.com/Nayanreddy/CrazyCoders.git